## Slide 1: Sprint 5 SaftStop
Team Red

## Slide 2: Sprint Goals
Cleaning up code and bugs
Additional aesthetic changes
Adding unit testing

## Slide 3: Cleaning Code
This was achieved by:
Fixed a bug in adding friends functionality
Printing a receipt now writes it to the bin folder
Refactoring of code

## Slide 4: User Experience
This was achieved by:
Rounded buttons
Adjusted font sizes
Adjusted window sizes

## Slide 5: Unit Testing
This was achieved by:
Using built-in Visual Studio testing
Testing done for account field validation

## Slide 6: Issues
The issues that we ran into this sprint were:
Having enough to do
Trying to do too much
Workload in other courses

## Slide 7: How we solved our issues
We solved the issues by:
Talked about potential Jira issues
Cut back on some of the more difficult tasks
Took care of this sprint early

## Slide 8: Next sprint
If we were to continue working on this project:
Adding icons to the front of each game in store and library
Adding search, filtering, genres, and pages
Profile picture support
More unit testing